## Schuylerville–Victory Board of Water Management

### Meeting Minutes – October 20, 2025

Location: Village of Victory
Time: 6:00 PM
Next Meeting: Monday, November 17, 2025, at 6:00 PM, Village of Victory

### 1. Call to Order and Pledge of Allegiance

Meeting called to order at 6:00 PM followed by the Pledge of Allegiance.

### 2. Attendance

Present: Chairman Drew, Commissioner Dennison, Commissioner Campbell, Commissioner Healy,

### 3. Announcements

- Next SVBOWM regular meeting scheduled for Monday, November 17, 2025

- Joint Water Board meeting with both villages scheduled for Monday, October 27, 2025, at 6:00 PM at the Village of Schuylerville.

### 4. Approval of Minutes

Motion: Approve September 2025 minutes as presented.
Motion by: Commissioner Dennison
Seconded by: Chairman Drew
Vote: 4–0–0 – Approved

### 5. Treasurer’s Report

Balances as of October 20, 2025:

- Operating Account: $198,412.79

- NYCLASS Operating Account: $104,684.24

- Filter Account: $7,637.74

- NYCLASS Filter Account: $224,492.45

- Capital Reserve Savings: $26,517.49

- NYCLASS Capital Account: $30,346.09

### 6. Plant Operator’s Report (Jake)

- No major operational issues since the last meeting.

- Upcoming: SCAP’s cleaning scheduled for next month over the ROs (Reverse Osmosis units).

- System operating normally with no maintenance problems reported.

### 7. Old Business

AUD (Annual Update Document) / Audit Account Fee

- Accountant Heather Lewis (MMB) provided an $8,000 estimate.

- Corey seeking a second quote for comparison.

- Prior cost was approximately $4,000–$6,000.

- Board agreed to proceed with diligence — if no new quote available, document attempts to secure alternatives for recordkeeping.

- Action: Corey to obtain or document additional audit quotes before next meeting.

### 8. New Business

#### Guest Presentation – Friends of Saratoga Battlefield-Tim Holmes

- Guest requested information about potential water line extension to the Surrender Site for irrigation purposes.

- Current nearest water main: approximately at the Schuyler House, some distance away.

- Estimated cost for water main extension: ~$1 million per mile.

- Discussion concluded extension not feasible due to cost and elevation.

- Recommendation made to pursue a private well or locate possible existing well on-site.

- Action: Friends group to explore on-site well options and coordinate with the Town of Saratoga

### 9. Resolutions

#### a. Transfer of Funds (Water Operations)

Resolution: Transfer $55,000 from J.8320.401 & J.8320.200 to J.8320.402 for supply/pump/operator expenses.
Motion by: Commissioner Campbell
Seconded by: Chairman Drew
Vote: 4–0–0 – Approved

#### b. Transfer of Funds (Canal Dues)

Resolution: Transfer $50 from J.8320.401 to J.1920.400 for NYS Canal Corporation dues.
Motion by: Commissioner Dennison
Seconded by: Chairman Drew
Vote: 4–0–0 – Approved

### 10. Lead Service Line Inventory Discussion

Jake provided an update on EPA and DOH lead service line requirements:

- Approximately 500 unknown service lines remain (combined homeowner and system-side).

- Homeowner participation in identification efforts has declined.

- Continued mail outreach planned; next round in November.

- Door-to-door inspection phase may be necessary to complete inventory.

- EPA requires reasonable access and documentation of each service line.

- Discussion on liability and access to private property; need for SOPs and replacement plan by 2027.

- Engineering firms may eventually be required for compliance and replacement coordination.

- Grants (Phase 1 and 2 water projects) expected to assist with partial replacement along South and East Ferry Streets.

- Future budgeting for lead line replacement to be incorporated into 2026 planning.
Action Items:

- Jake to email updated unknown service line inventory to all commissioners.

- Board to explore engineering or funding options for full compliance by 2027.

- Jamie to mail lead line identification letters in November.

### 11. Capital and Infrastructure Planning

- Discussion on Phase 1 Pump House elimination and system loop connection from Fort Hardy to Red’s Road.

- Consensus: loop should be incorporated into Phase 1 or Phase 2 for redundancy.

- Coordination needed with CT Male Engineers and Fort Hardy redevelopment planning (likely post-2027 Saratoga 250 events).
Action: Schedule discussion with CT Male to include system loop connection in project planning.

### 12. Financial Account Structure Review

Corey raised concerns about the number and naming of current accounts:

- Proposal to reduce from six to four accounts by consolidating:

  - Filter Savings → NYCLASS Filter Account

  - Capital Reserve → NYCLASS Capital Account

- Consolidation would simplify bookkeeping and increase interest yield.
Motion: Consolidate accounts as proposed and authorize treasurer to move funds accordingly.
Motion by: Commissioner Campbell
Seconded by: Chairman Drew
Vote: 4–0–0 – Approved

Additional Motion:
Add Jamie (Village of Schuylerville Clerk) and Tiffany (Village of Victory Deputy Clerk) as authorized signatories on the joint water account.
Motion by: Commissioner Campbell
Seconded by: Chairman Drew
Vote: 4–0–0 – Approved

### 13. Approval of Claims

Total Vouchers: $15,817.50
Motion by: Commissioner Healy
Seconded by: Chairman Drew
Vote: 4–0–0 – Approved

### 14. Public Comment

No additional comments received.

### 15. Meeting Adjournment

Next Meeting: Monday, November 17, 2025, at 6:00 PM (Village of Victory).
Motion to Adjourn: Commissioner Campbell
Seconded by: Commissioner Dennison
Approved: 4–0–0

Respectfully submitted,
Jamie Porter
Recording Secretary, Schuylerville-Victory Board of Water Management